Test Plan for AI CERTS Portal

Prepared by: Sanika Mandaokar
Date: 2025-10-23
URL: https://v2learner.aicerts.ai/
Role: Manual/Automation QA (Self-created documentation and execution)

All sections, test cases, and bug reports in this project were independently written and executed.

1. Objective / Aim

To ensure the quality and correctness of the AI CERTS Portal application by systematically identifying and reporting defects through planned testing procedures. The aim is to verify all features, ensure they meet requirements, and provide a reliable user experience.

2. Effort Estimation

Testing will require a total of 2 tester-days, involving 1 testers:

- Test Case Design: 1 day

- Test Execution: 1day

- Defect Verification & Reporting: 1 day

- Review & Documentation: 1 day

3. Scope

In-Scope:

- Functional, UI, and regression testing of

Step 1 – Access the Portal

Step 2 - Sign Up as a New User

Step 3 – OTP Verification

Step 4 – Dashboard & Course Access

Step 5 – Course Detail Page & Learning Modes

- Validation of inputs, business rules, navigation, and user flows.
Out of Scope:

- Performance, load, and security testing.

4. Approach

- Requirement analysis and test case preparation.

- Manual execution of prepared test cases.

- Defect tracking using Excel.

- Regression testing for bug fixes.

- Automation using Java Selenium tool

5. Assumptions

- Requirements are baseline and freeze before testing starts.

- Test environment will be stable and available.

- Required test data will be provided.

- All required test tools/licenses are accessible.

6. Risks

- Delays in build deployment.

- Incomplete or changing requirements.

- Unavailability of test data or environments.

- Resource constraints during execution phase.

7. Mitigation Plan

- Schedule buffer days for delays.

- Regular sync-up with development/business to manage requirement changes.

- Prepare alternate test data if standard data is unavailable.

- Cross-train testers as backup resources.

8. Testing Methodologies

- Black Box Testing (functional, UI/UX).

- Positive and Negative Scenario Testing.

- Boundary Value & Equivalence Testing.

- Regression Testing for fixes and updates.

9. Schedule

| Role; Responsibility; Name. Tester; All QA activities; Sanika Mandaokar. |  |  |
| --- | --- | --- |
| Note: All testing work was performed individually. |  |  |

10. Test Environment

- Test URL: https://v2learner.aicerts.ai/

- Browsers: Chrome, Edge, Brave

- Devices: Desktop

- Test Data: Prepared and maintained in Excel sheet

11. Defect Tracking

- All defects will be logged and tracked Excel

- Each defect will include steps to reproduce, severity, priority, and screenshots.

- Status will be tracked as Open, In Progress, Fixed, Retest, Closed.

12. Test Automation

- Automation will focus on regression and smoke tests.

- Tool:  Selenium WebDriver

- Scripts managed in Eclipse IDE

13. Deliverables

- Test Plan document

- Test Case documents

- Bug Reports/Defect Logs

- Final Test Summary Report

- Automation scripts

14. Entry and Exit Criteria

Entry Criteria:

- Requirements are signed off.

- Test environment is ready.

- Test cases are reviewed and baselined.

Exit Criteria:

- All planned test cases are executed.

- All critical/high defects are closed or deferred with sign-off.

- Test summary report submitted.

15. Test Stop Criteria

- All planned and essential tests are executed.

- No critical/blocker defects remain open.

- Remaining minor issues are documented and accepted by stakeholders.

16. Roles and Responsibilities

Role; Responsibility; Name. QA Lead; Planning, reviewing, and reporting; Sanika Mandaokar. Test Engineer; Test case/scenario design and execution; Sanika Mandaokar. Automation Engineer; Script development & regression maintenance; Sanika Mandaokar. Business Analyst; Application study, requirement clarification; Sanika Mandaokar.

Note: All QA activities listed were performed solely by Sanika Mandaokar as an individual contributor.

17. Templates

- Test Case Template:

- Defect/Bug Report Template:

- Daily Status/Progress Report: NA